# Project Brief

GREEN DESIGN

GREEN DESIGN

## The Sorting Machine

In today’s world “going green” has become a top priority in our society, and sustainable design are at the forefront of this green revolution. While many designers are focusing on passive and active energy systems, the reuse of recycled materials such as soda cans, plastic bottles, and boxed drinks is beginning to stand out as an innovative, highly effective of sustainable design.

Students are required to design a Sorting Machine that are capable of sorting recyclable materials which are Aluminium Cans, Plastic Bottle, and Boxed Drinks.

Sorted

Sorted

At the beginning of the operation, the machine must be able to carry a load consist of 9 mixed materials (3 Aluminium Cans, 3 Plastic Bottles, and 3 Boxed Drinks). The machine will then be able to sort/separate these mixed materials into 3 separate groups accordingly as shown in Figure 1 below. The machine must be fully automated and the total operation will not be more than 30 sec.

3 Plastic Bottles

3 Plastic Bottles

3 Aluminium Cans

3 Aluminium Cans

3 Boxed Water

3 Boxed Water

Mixed Materials

Mixed Materials

Figure 1

Figure 1

500mm

Any height

1500mm

500mm

Any height

1500mm

Figure 2

Figure 2

All power requirements can only be provided by a maximum of 20 AA batteries/power socket and 2 mini industrial motors. The structures and mechanisms can be made of any materials but must be able to support itself on a concrete floor. The maximum length and width allowed for the machine is shown in Figure 2 below

Figure 4

Figure 4

:-

### Schedule

Time Allocation – 13weeks

| 3 | 28 Feb – 3 Mac | Problem Definition – information mining, field study, background study, specification development. |  |
| --- | --- | --- | --- |
| 4 | 6 – 10 Mac |  |  |
| 5 | 13 – 17 Mac | Concept Development – Function Analysis, Morphological Approach, Ideas Generation & Integration Concept Sketching (incl. Perspective Dwg etc.) Project Progress Presentation Human Factors in Design ‘Crit’ Session |  |
| 6 | 20 – 24 Mac |  |  |
| 7 | 27 – 31 Mac | Concept Evaluation Project Progress Presentation |  |
| 8 | 3 – 7 April | Semester Break |  |
| 9 | 10 – 14 April | Detail Design – sizing your design, information flow, engineering analysis Layout Drawing Weekly Progress Presentation Crit Session Project Progress Presentation |  |
| 10 | 17 – 21 April | Detail Design – sizing your design, information flow, engineering analysis Layout Drawing Weekly Progress Presentation Crit Session Project Progress Presentation |  |
| 11 | 24 – 28 April |  |  |
| 12 | 1 – 5 May | Testing Your Design, Mock-up & Prototype Construction – modelling versus building Mock-up/ Model/ Prototype Planning Crit Session | 1/5- Sun: Labor Day |
| 13 | 8 – 12 May |  |  |
| 14 | 15 – 19 May | Communication in Engineering Design, Presentation Techniques, Report Writing Presentation Media Project Progress Presentation |  |
| 15 | 22 – 26 May | Final Preparation & Consultation Project Final Presentation & Evaluation+ Report Submission |  |
| Study Week | 30/5/2016 | Competition |  |